Tirsdag – Heldags efter skole / Maks 23
Fredag - Heldags / Min. Midnat

Priority: ITO, SWD, SWK/OSCA

Pauser: 2 timers arbejde = 30 mins. Pause.

Tasks:
- Domain Model
- Sequence Diagrams
- System Sequence Diagrams
- Flow Diagrams
- Full Documentation
- Comments for every method
- Class model
- Setting up a file for the report itself that meets criteria, see assignment handout
- User manual RTFM
- Class diagram with relational schema
- Program itself: Classes, methods, variables, conditions, loops, datastructure(Collection/Obs.List), Inheritance/Interfaces, GUI JAVAFX
- Min. 2 Use Cases
- Report: Min. pgs 45-70 mx.
- Hand-in June 1st 2016, 12:00 pm

In progress>

Use Case pr. Function. Briefs are bare minimum
Fully Dressed / Send course certificate
Full Dressed / Add course material
Casual / Remove course
Casual / Remove course participant
Casual / FTP Settings
Casual / SMTP Setings
Brief / Add course participant(s)
Brief / Add course responsible
Brief / Remove course responsible
Brief / Remove certificate
Brief / List courses
Brief / List course responsible
Brief / View missing certificate (part of list courses)
Brief / View missing certificate for courses (part of li st courses and “view missing	certificate”)
Brief / View active course (part of list courses)
Brief / View all courses (part of list courses)
Brief / View in active courses (part of list courses)

Requirements analysis

Done>

- ER Diagram
- Making a database
- Database Normalisation
- Database description schema
- Risk Analysis
- Prototype Version 2