Tirsdag – Heldags efter skole / Maks 23
Fredag - Heldags / Min. Midnat

Priority: ITO, SWD, SWK/OSCA

Pauser: 2 timers arbejde = 30 mins. Pause.

Ask Asger about license and which diagrams to use (construction phase → state diagram)

Tasks:
- Inception phase
  - Requirements analysis
- Elaboration phase
  - System Sequence Diagram
- Construction phase
  - Sequence Diagram
  - Activity diagram (limited)
  - Class diagram with relational schema
  - Class model (Logical arch / Layers)
  - Comments for every method
  - Full Documentation
  - Program itself: Classes, methods, variables, conditions, loops, data structure(Collection/Obs.List), Inheritance/Interfaces, GUI JAVAFX
- Usage of patterns
  - GRASP
- Setting up a file for the report itself that meets criteria, see assignment handout
- User manual RTFM
- Reviews
- Report: Min. pgs 45-70 mx.
- Hand-in June 1st 2016, 12:00 pm

In progress>

- ER Diagram, Construction
- Domain Model, Elaboration
- Use Case Diagrams, Elaboration

Done>

Inception>
- FURPS+
- Vision
- Preliminary ER Diagram
- Preliminary Domain Model
- Prototype Version 1
- Stakeholder Analysis(Risk Analysis)
- Feasibility Studies(Technical, Schedule)
Elaboration>
- Risk Analysis
- Prototype Version 2
- Use Cases, 17 Total
Construction>
- Making a database
- Database Normalisation
- Database description schema
Transition>

Across Phases>
- CaptainsLog
- PlanSketch
- Qscribbles
- Qteachers
- ServerInfo

Plan OLD>
- Use Case pr. Function. Briefs are bare minimum
- Fully Dressed / Send course certificate
- Full Dressed / Add course material
- Casual / Remove course
- Casual / Remove course participant
- Casual / FTP Settings
- Casual / SMTP Setings
- Brief / Add course participant(s)
- Brief / Add course responsible
- Brief / Remove course responsible
- Brief / Remove certificate
- Brief / List courses
- Brief / List course responsible
- Brief / View missing certificate (part of list courses)
- Brief / View missing certificate for courses (part of li st courses and “view missing	certificate”)
- Brief / View active course (part of list courses)
- Brief / View all courses (part of list courses)
- Brief / View in active courses (part of list courses)