March 21st 2016

We had a meeting regarding our project for App Academy. During todays meeting we made a preliminary Entity Relation diagram draft and Class Diagram along with Domain Model diagram using Visual Paradigm v. 12.2. We had initial discussions regarding structure and design of the program and took a deeper look at Kristian’s draft regarding his wishes for the new platform.

We agreed to use GitHub as our version control, and decided to use English as our sole language throughout the project. Everything created or thought of will be digitalised during our project and stored online. “Paper” prototypes will be created in Balsamiq Mockups 3.

We’ve agreed that the next meeting will be held Tuesday 29th of March after class, due to Easter Holidays there will be quite a long time between this first meeting and the next, future meetings will be held twice a week.

We tried calling App Academy’s owner Kristian with enquiries regarding the design of the certificate itself. We’ve written him an email with our further questions.

Members Present: Dennis, Jonas, Emil, Fredrik. (All)

March 29th 2016

We’ve quickly looked through our basic java files. We’ve commenced our prototype. Besides this we’ve decided to add a toDo list for a quick overview of urgent tasks. Also there’s been added quickscribbles which is a collection of shorthand notes reg. Design decisions and debate/decisions in general. The prototype is quite vast and most GUI design decisions regarding admin user level have been decided and presented today.

For our next session we will be discussing secondary user level interface and prototyping it. We will also call Kristian and inform him about our Repo and give him the necessary information to hook onto it and be updated about our progress on the fly. We’ve decided that all software design aspects have to be done before any coding can commence.

Members Present: Dennis, Jonas, Emil, Fredrik. (All)

April 1st 2016

Called Kristian, no reply but left a voicemail and hopefully he calls back. TableViews have been added to our prototype. Had a couple class members do short reviews on our prototype.

For our next session we will add full functionality to our prototype so that interaction will be possible and give a good idea on how the program is supposed to work.

Members Present: Dennis, Jonas, Emil, Fredrik. (All)

April 4th 2016

Meeting was moved to April 5th 2016.

April 5th 2016

Meeting was held and Kristian joined due to being at KEA. We continued working on our prototype and finished adding final functionality to it. Kristian had a look at our prototype and was satisfied with our design decisions and the prototype itself. We talked with him about functionality and we arrived at a decision to also add a certificate generator where he could edit the position of data printed along with certificate image. We have thus finished our first iteration of the program and it’s fully functional in balsamiq.

For our next meeting we will be working on our use cases and flow diagrams.

PS – We’ve decided to postpone our Friday meeting due to submissions and general studies.

Members Present: Dennis, Jonas, Emil, Fredrik (All) + Client.

April 11th 2016

We’ve met with Asger and had him review Kristian’s requirements as per email from 18.03.2016. He accepted the requirements and the project but added that statistics from database would be a good idea. Nice to have feature. Afterwards we worked on our activity diagram and added a casual Use Case. We’ve agreed that all software design will be done before April 23rd 2016, so that coding can commence after that date.

Next meeting: We will work further on software design in general. Specifics will be agreed upon then.

Members Present: Dennis, Jonas, Emil, Fredrik (All) + Asger.

April 12th 2016