# Introduction

# Problem Definition
# Main
## Company Description
## Stakeholder Analysis
Stakeholders: KEA, Testers(Class Mates), Project Group, App Academy(Kristian)
## Feasibility Studies
### Technical Feasibility Study[1][2]
[1] Course Material: Materiale_Feasibility_Study_copy, Feasibility_Studies_IT_af_Steve_McConnell, Feasibility Studies Hoffer 8 sider
[2] Appendices: 1, 2
- Hardware
  - Cpu’er: Intel 64-bit x86 Arch.
  - Computers: 4 Student Laptops
- Software
  - Java: JDK, JRE
  - Operation Systems: Windows 7-8-10, Linux Debian Based, Mac OSX
  - Database: MySQL
  - IDEs: JetBrains IntelliJ – DataGrip, Workbench
- Manpower
  - Developers: Emil, Jonas, Dennis, Fredrik
  - Testers: Class Members
  - Reviewers: Kristian (Client)
  - GUI Specialist: Dennis
  - Extra Curricular Skills: C, SML, Python, Ruby, PHP, HTML 5
Risk Assessment
- Failure to attain expected benefits from the project: Not a Risk due to the circumstance that we are Students and any learning process is beneficial, to an extent.
- Cost Estimates: We will have no costs to execute this project, material needed is available at no charge from our school.
- System Performance Levels: There are no specific performance requirements, but of course we don’t want an unstable system.
- Integration: There will be no software/hardware risk since the software will be system independent[3].
  [3] https://docs.oracle.com/javase/8/docs/technotes/guides/#javavm / Visited 19.04.2016

Team Thoughts concerning Technical Feasibility
We have taken into consideration hardware and software requirements and have come to the conclusion that there won’t be any issues regarding these. In terms of abilities, we feel we are adequately equipped to implement all features for this project. However we have a small concern regarding our planned implementation of the “Course Certificate Generator” in terms of feasibility, but feel that this is a minor issue and no hinderance for us to proceed with the project. We have other solutions ready if needed.
### Schedule Feasibility Study[4][5]
[4] Appendices: 3, 4
[5] Course Material: Materiale_Feasibility_Study_copy, Feasibility_Studies_IT_af_Steve_McConnell, Feasibility Studies Hoffer 8 sider

We’re going to Budget our Schedule by breaking down the hours available to us.
Dates where we will be working on the project:
April: 19, 22, 26, 29 / May: 3, 6, 10, 13, 17, 20, 24, 27, 31[6]
[6] Captains Log
We count 10 hours per date, which amounts to 130 hours per Developer and 520 man hours total.
These dates are extra curricular and don’t take into account the hours that will be gathered from class schedule.
There is a remaining 6.5 Weeks worth of class that will be spend on this project. 1 week worth of class hours is set to 17 hours. This amounts to 110.5 per Developer and totals to 442 man hours. This gives us a budget of 962 man hours and just 240 hours per Developer. This budget doesn’t take into account sick leave nor breaks.
We’ve set sick days a bit lower than national private sector average of 6.4[7] to 5, because the project is scheduled outside flu season. The normal working hours for an employee is 37 hours per week, 7.4 hours per day. There is a total of 5 weeks vacation as a minimum which equates to 47 working weeks per year. Total amount of working hours per year is 1739, which translates to 235 days.
[7] http://nyheder.tv2.dk/2014-12-19-tjek-her-laegger-du-dig-mere-syg-end-gennemsnittet / Visited 19.04.16
We now deduct 5 sick days from 235 total working days, which equates to 2.12%. Now apply 2.12% to our total developer hours of 240.5 which means we roughly get 1 sick day per developer during the course of the project, this results in a budget reduction of 4, total man hours is down to 958.
As a remainder we will also have to take breaks into account. We’ve set our preliminary limit at 1 per 4 hours of development time. 20% of off our budget of 958 equals 766. This means that we have a total of 191.5 hours dedicated to break time. Our budget is now reduced to 766 man hours, effectively 191.5 per developer, this number is real estimated work hours.
Budgeted hours:
Segment	Developer Hours: 191.5
ITO	20
SWD	70
SWK	30
OSCA	10
Buffer	61.5

We have decided to distribute 130 hours on our 4 primary project groups ITO, SWD, SWK and OSCA. This has left us with 61.5 hours as a buffer that can be applied where necessary. We think this is good since we’ve thus taken roughly 35% of our total developer hours and dedicated those to unforeseen events. We don’t think it would’ve been a prudent choice to plan with a 100% of available hours.

Team Thoughts regarding Schedule Feasibility
We decided to take a rather stringent approach to our schedule, seeing that making our total resources visible to us through numbers and facts would make it easier for us grasp and plan ahead.
Currency, finances, those were both reoccurring thoughts here, we decided to translate that into man hours, since this is the only resource that we will have to take into account. Another thing to remember here is that, we’ve decided to do the entirety of this project congruently as 4. Thus our focus is on our total developer hours of 191.5 and not the 766 man hours. This could be rather misleading if one was not aware. This decision means that we will limit our primary resource: time. We feel though as the development of this project is both a feat in productivity it is also a learning progress. By combining our abilities and knowledge we will gain a lot through shared knowledge and learning speed. Last but no least; faster productivity by combining efforts towards same goals constantly. Not one project member will be in the dark about any part of the project. Schedule wise, the project seems feasible at this stage, even with the consolidation of our man hours.

## General Analysis

### SWOT
Strength	Weakness

Opportunity	Threats

# Conclusion
# Bibliography
# Appendix